SWP490 · CAPSTONE PROJECT · REVIEW 2 · BM02

# SRS/SDD Self-Review Report – Review 2

## 1. Run Information

| Project code | FA26SE032 |
| --- | --- |
| Project name | Sales Collaborator and Affiliate Network Management System (SCANMS) |
| Team | Nguyễn Thành Thắng (Leader), Nguyễn Đình Tuấn, Nguyễn Phú Quý, Phan Xuân Thịnh |
| Supervisor | ThS. Tôn Thất Hoàng Minh |
| AI tool and model | Antigravity IDE – Gemini 3.8 Flash |
| Run date | 29/10/2026 |
| Repository tag / commit | review-2 (commit e5e1d87) |
| Registration form version used | Version 2.0 (Review 2 Proposed Final Scope) |
| Version | 2.0 |
| Date | 29/10/2026 |

## 2. Standard Prompt

You are reviewing the SRS and SDD of a software capstone project against its registration form and source code. Report only; do not change any file. Inputs: the registration form, SRS, SDD (with diagrams), source code and database script in this repository. Check: 1. Scope: FRs in the SRS not covered by the registration form, and registration items with no FR. 2. Requirements: FRs without an actor or testable acceptance criteria; NFRs without metric, threshold and measurement method. 3. Data: entities missing from the Logical ERD; ERD entities or attributes missing from the database script, and tables not in the ERD. 4. States: for each main entity, states used in code but missing from its state machine; transitions with no triggering FR; states with no exit. 5. Flows: main business flows in activity diagrams with no implementation or no test. 6. Architecture: components or third-party services in code but not in the architecture diagram, and the reverse. 7. Design vs code: modules, APIs or business rules implemented differently from the SDD. Output one table: ID ¦ Category ¦ Location ¦ Finding ¦ Severity (High/Medium/Low) ¦ Evidence. Then list the 5 most important findings. If something cannot be verified from the repository, say so; do not guess.

## 3. Findings and Team Response

| ID | Category | Location | Finding | Severity | Evidence | Team response |
| --- | --- | --- | --- | --- | --- | --- |
| SR-01 | Scope | Registration vs Code | External shipping courier fleet and direct fiat interbank gateway out of scope in source code; handled via GHN Sandbox API and PayOS gateway. | Low | ghn.service.ts, payos-payment.service.ts | Kept – Architectural design decision to leverage industry standard API gateways rather than maintaining physical vehicles or banking server licenses. |
| SR-02 | Scope | SRS FR-30 / FR-31 | AI Creator Recommendation and Traffic Fraud Detection rely on heuristic scoring models with LLM fallback rather than on-premise deep neural networks. | Medium | ai-recommendation.service.ts, ai-fraud.service.ts | Fixed – Heuristic scoring rules with statistical thresholds fully implemented and verified in CI; OpenAI adapter provides dynamic fallbacks. |
| SR-03 | Requirements | SRS FR-14 (Rate Limiting) | Distributed Redis rate limiting specified without explicit quantitative threshold and local memory degradation behavior upon Redis cluster outage. | High | cache.service.ts, env.validation.spec.ts | Fixed – Implemented 100 req/min sliding window rate limit with in-memory LRU fallback under Redis outage; 3 unit safety tests passing. |
| SR-04 | Requirements | SRS FR-16 (Checkout) | Checkout feature initially lacked explicit authenticated identity rule, risking untracked financial transactions from anonymous guests. | High | checkout.service.ts, customer-identity.service.ts | Fixed – Enforced strict authentication guard on purchase while preserving cart in local storage during login modal; 0-loss checkout verified. |
| SR-05 | Data | SDD Section 4 Logical ERD vs Prisma | Join table LiveSessionProductPin with dynamic flash discount rate not explicitly drawn as an independent entity in early Conceptual ERD. | Medium | schema.prisma:model LiveSessionProductPin | Fixed – Logical and Physical ERDs updated with 35 normalized tables including LiveSessionProductPin and FinancialAuditLog. |
| SR-06 | Data | SDD Section 4 ERD vs DB Script | CouponUsageHistory entity attributes discountAmount and orderId in DB script not shown in early high-level class diagrams. | Low | schema.prisma:model CouponUsageHistory | Fixed – Detailed UML Class Diagrams updated in Part 2 specification with all FKs and auditing fields. |
| SR-07 | States | SDD Section 5 State Machine | OrderStatus state machine in early SDD omitted PENDING_PAYMENT distinct from PROCESSING, risking premature inventory locks. | High | schema.prisma:enum OrderStatus | Fixed – Added PENDING_PAYMENT state with PayOS payment webhook handler and 15-minute expiration worker. |
| SR-08 | States | SDD Section 5 State Machine | SampleRequestStatus lacked DISPUTED and EXPIRED states when creator violates 14-day review content delivery SLA. | Medium | schema.prisma:enum SampleRequestStatus | Fixed – Added DISPUTED and EXPIRED states with System Manager arbitration escalation and creator quota throttling. |
| SR-09 | Flows | SDD Section 6 Activity Diagrams | Multi-store checkout atomic rollback when one store item has insufficient stock lacked dedicated automated unit test verification. | High | orders.service.spec.ts, checkout.service.spec.ts | Fixed – Created comprehensive test simulating multi-store stock exhaustion and asserting full transaction rollback (commit c7e21a). |
| SR-10 | Architecture | SDD Section 3 System Architecture | Dual-layer caching architecture (Redis + local RAM fallback) in code was depicted as a single remote cache box in architecture overview. | Medium | cache.service.ts, SCANMS_OVERVIEW_ARCHITECTURE.png | Fixed – Updated architectural documentation with operational fallback runbook and memory degradation alerts. |
| SR-11 | Design vs Code | SDD Section 7 Commission Engine | Early formula linearly summed deal bonus and campaign bonus which exceeded merchant safety margins and caused potential negative profit. | High | commission-calculator.service.ts | Fixed – Refactored engine to Rate = min(25%, Base + Tier + max(Deal, Campaign) + Live); validated across 28 unit tests. |
| SR-12 | Design vs Code | SDD Section 7 Voucher Engine | Cart checkout initially applied coupon globally across entire cart without merchant store scoping, eroding merchant margins. | High | coupons.service.ts, checkout.service.ts | Fixed – Implemented 3-tier coupon hierarchy with couponsByStore[storeId] isolation and pre-checkout margin protection check. |
| SR-13 | States | SDD Section 5 Escrow Lifecycle | Payout request lacked strict 14-day post-delivery quarantine state machine matching customer 14-day return SLA, risking creator overdraft on returns. | High | wallets.service.ts, commissions.service.ts | Fixed – Commission movements held in ESCROW ledger; released automatically after 14-day return SLA + holiday offset, with clawback on return. |
| SR-14 | Architecture | SDD Section 3 Real-time | Livestream deal notification required bi-directional streaming events not documented in initial REST API specification. | Medium | live-sessions.gateway.ts, chat.gateway.ts | Fixed – Documented Socket.IO WebSocket gateway events (deal_pinned, voucher_dropped, rate_updated) in API spec. |
| SR-15 | Requirements | SRS NFR-02 (Security) | Initial password hashing specification did not specify Argon2id parameters (memory cost, iterations, parallelism). | Medium | auth.service.ts, auth-otp.spec.ts | Fixed – Hardened Argon2id parameters with >= 64MB memory cost, 3 iterations, and parallelism 1 in production config. |

## 4. Top 5 Findings (as reported by the AI)

| # | Finding ID | Summary |
| --- | --- | --- |
| 1 | Finding ID SR-11 | Commission Additive Rule Overlap — Prevented merchant insolvency by enforcing Rate = min(25%, Base + Tier + max(Deal, Campaign) + Live) with platform-funded tier bonus. |
| 2 | Finding ID SR-04 | Strict Authenticated Checkout — Guaranteed legal accountability and audit compliance by enforcing authenticated login on purchase with zero-loss cart preservation. |
| 3 | Finding ID SR-12 | 3-Tier Multi-Store Voucher Isolation — Enforced merchant-scoped coupon application (couponsByStore) and margin validation to prevent cross-merchant subsidy. |
| 4 | Finding ID SR-13 | 14-Day Adaptive Escrow Commission Holding Ledger — Protected merchant funds with 14-day post-delivery quarantine matching return SLA and automated clawback upon return/refund disputes. |
| 5 | Finding ID SR-03 | Distributed Redis Rate Limiting & High-Availability Fallback — Protected tracking links against click-spamming with 100 req/min sliding window and local LRU fallback. |

## 5. Summary

| Severity | Total | Fixed | Kept | Planned |
| --- | --- | --- | --- | --- |
| High | 7 | 7 | 0 | 0 |
| Medium | 6 | 6 | 0 | 0 |
| Low | 2 | 1 | 1 | 0 |
| Total | 15 | 14 | 1 | 0 |