SWP490 · CAPSTONE PROJECT · REVIEW 2 · BM04

# Review 2 Commitment

## 1. Project Information

| Project code | FA26SE032 |
| --- | --- |
| Project name | Sales Collaborator and Affiliate Network Management System (SCANMS) |
| Team | Nguyễn Thành Thắng (Leader - SE184251), Nguyễn Đình Tuấn (SE182540), Nguyễn Phú Quý (SE180104), Phan Xuân Thịnh (SE184527) |
| Supervisor | ThS. Tôn Thất Hoàng Minh |
| Review 2 date | 29/10/2026 |
| Reviewer 1 | longt5 |
| Reviewer 2 | ThinhDP2 |
| Version | 2.0 |
| Date | 29/10/2026 |

## 2. Final Registration Form

| Final version | Version 2.0 (Post-Review 2 Scope Realignment) |
| --- | --- |
| Date confirmed | 29/10/2026 |
| Record of Changes (BM03) | Form BM03 attached with 6 accepted architectural changes. |

## 3. Mandatory Features

| ID | Feature | Actor | Acceptance criteria | Workflow | Owner |
| --- | --- | --- | --- | --- | --- |
| F-01 | User Authentication & RBAC Guard | Customer, Collaborator, Shop Manager, System Manager, System Administrator | Argon2id hashing, JWT Access/Refresh tokens, strict RBAC guard for 5 roles. | WF-01 | Nguyễn Thành Thắng |
| F-02 | Identity Verification & KYC Multi-Tier Approval | Collaborator, Shop Manager, System Manager | CCCD / Business license upload, multi-status verification (PENDING/APPROVED/REJECTED) by System Manager. | WF-01 | Nguyễn Thành Thắng |
| F-03 | Collaborator Social Portfolio Linking | Collaborator | Link TikTok, Facebook, YouTube channels with follower counts and content category tags. | WF-01 | Nguyễn Thành Thắng |
| F-04 | Digital Media Asset Hub | Shop Manager, Collaborator | Centralized promotional asset library with tags, resolution filtering, and one-click download. | WF-01 | Nguyễn Thành Thắng |
| F-05 | Real-time Security Audit Logging | System Administrator, System Manager | Immutable recording of sensitive financial, KYC, payout, and dispute actions with actor ID & IP. | WF-01, WF-05 | Nguyễn Thành Thắng |
| F-06 | Additive Multi-Rule Commission Engine | Shop Manager, Collaborator, System Manager | Calculates min(25%, Base(10%) + Tier(1-3%) + max(Deal, Campaign) + Live(2-3%)) + MonthlyBonus. | WF-02, WF-03, WF-05 | Phan Xuân Thịnh & Nguyễn Đình Tuấn |
| F-07 | Smart Shortened Link & QR Generator | Collaborator | Generates /r/:code links and SVG dynamic QR codes with Redis rate limit protection. | WF-03 | Nguyễn Đình Tuấn |
| F-08 | Last-Click Cookie Attribution & Tracking | Customer, Collaborator | 30-day cookie window, first/last touch attribution, referrer preservation across sessions. | WF-03 | Nguyễn Đình Tuấn |
| F-09 | 3-Tier Multi-Store Voucher Stacking | Customer, Shop Manager | Stack Global + Store (couponsByStore) + Product vouchers with pre-checkout margin check. | WF-03 | Nguyễn Đình Tuấn |
| F-10 | Multi-Store Order Splitting & In-place Quick Login | Customer | Atomic DB order splitting per store, in-place zero-loss Quick Login Modal, transaction rollback on failure. | WF-03 | Nguyễn Đình Tuấn |
| F-11 | 6-Block Merchant Product Variant Matrix | Shop Manager, System Manager | Shopee-standard 6-block layout: basic info, media, 2-tier variant pricing matrix, logistics, commission, legal & moderation. | WF-04 | Nguyễn Phú Quý |
| F-12 | Merchant Order Lifecycle & GHN Fulfillment | Shop Manager, Customer | GHN Sandbox parcel creation, dynamic weight/dimension fee calculation, live webhook tracking. | WF-04 | Nguyễn Phú Quý |
| F-13 | 14-Day Adaptive Escrow Commission Holding Ledger | Shop Manager, Collaborator, System Manager | Holds commission in escrow post-delivery for 14 days (matching customer return SLA); automated release and return clawback. | WF-04 | Nguyễn Phú Quý |
| F-14 | Return, Refund & Dual-Video Dispute Mediation Center | Customer, Shop Manager, System Manager | Customer return request flow, GHN reverse pickup, 48h shop inspection SLA, System Manager dual-video escrow arbitration. | WF-04 | Nguyễn Phú Quý |
| F-15 | Collaborator Sample Request & 14-Day Review SLA | Collaborator, Shop Manager, System Manager | Sample product request, quota throttling, delivery tracking, 14-day review content proof SLA with System Manager arbitration. | WF-02 | Phan Xuân Thịnh |
| F-16 | Real-time Chat & Exclusive Deal Negotiation | Collaborator, Shop Manager | Socket.IO real-time chat, rich proposal card, bi-directional exclusive commission negotiation. | WF-02 | Phan Xuân Thịnh |
| F-17 | Interactive Livestream Shopping Room | Collaborator, Customer | WebRTC/HLS room, dynamic live deal pinning, real-time live voucher drop, conversion metrics. | WF-02 | Phan Xuân Thịnh |
| F-18 | Realtime Analytics & Leaderboard with AI Fraud | Collaborator, Shop Manager, System Manager, System Administrator | Real-time GMV/commission dashboards, gamified tier ranking, AI traffic fraud sentinel. | WF-05 | Nguyễn Đình Tuấn |
| F-19 | Concurrency-Safe Wallet Withdrawal & Payout Management | Collaborator, Shop Manager, System Manager | Automated withdrawal request with DB row-level locking, 10% PIT tax withholding, VietQR batch export, and bank bill verification. | WF-05 | Nguyễn Đình Tuấn & Nguyễn Thành Thắng |

## 4. Non-Functional Requirements

| ID | Quality attribute | Metric | Threshold | Measurement method | Owner |
| --- | --- | --- | --- | --- | --- |
| NFR-01 | Performance & Latency | API Response Time (p95) | <= 200 ms for catalog browsing and tracking redirection | Autocannon load test (1,000 req/s) & NestJS duration interceptor | Nguyễn Thành Thắng |
| NFR-02 | Security & Password Hashing | Argon2id Hash & JWT Lifespan | Argon2id (>= 64MB memory, 3 iterations); JWT access token 15 min | Automated auth test suites (auth-otp.spec.ts) & OWASP ZAP scan | Nguyễn Thành Thắng |
| NFR-03 | Availability & Transaction Safety | Uptime & Atomic Rollback Rate | 99.5% service uptime; 100% atomic rollback on stock exhaustion | Jest E2E order rollback simulation & /health endpoint monitoring | Nguyễn Đình Tuấn |
| NFR-04 | Frontend Web Vitals | Bundle Size & First Contentful Paint | Initial bundle <= 500 KB (brotli); FCP <= 1.2s; CLS < 0.1 | Vite build bundle visualizer & Google Lighthouse CI audit | Phan Xuân Thịnh |
| NFR-05 | Concurrency & Rate Limiting | Sliding Window Limit & Failover | 100 req/min/IP with zero crash on Redis outage (RAM fallback) | Jest unit safety tests (jest-unit-safety.spec.ts) & Apache Bench | Nguyễn Đình Tuấn |
| NFR-06 | Financial Data Auditability | Audit Log Completeness | 100% of financial, commission, and dispute movements logged | Prisma audit interceptor verification test (audit.interceptor.spec.ts) | Nguyễn Phú Quý |

## 5. Out of Scope

| Item | Reason |
| --- | --- |
| Proprietary Delivery Fleet & Physical Couriers | Delegated to Giao Hàng Nhanh (GHN) Sandbox API with automatic shipping fee calculation and parcel tracking. |
| Direct Fiat Commercial Banking Gateway | Delegated to PayOS / VietQR payment gateway sandbox; interbank license is out of university capstone scope. |
| On-premise Video Transcoding CDN Infrastructure | Delegated to WebRTC peer streaming and simulated HLS chunk distribution for livestream shopping rooms. |
| Enterprise ERP / WMS Physical Warehouse System | Platform manages digital inventory, variant matrices, and logistics orders without proprietary robotics hardware. |

## 6. Workflow Commitments

### 6.1 Workflow WF-01

| Workflow name | WF-01: User Registration, 2FA Authentication & Multi-tier KYC Approval |
| --- | --- |
| Owner (one member) | Nguyễn Thành Thắng |
| Supporting members | Nguyễn Đình Tuấn, Phan Xuân Thịnh |
| Actors | Collaborator, Shop Manager, System Manager |
| Trigger | Collaborator or Shop Manager registers account, verifies OTP, and submits identity dossier |
| Business outcome | Verified user account with role-based portal access, KYC verified badge, full affiliate capabilities unlocked |
| Main entity state path | User: PENDING -> ACTIVE; KYC: PENDING_REVIEW -> VERIFIED; Tier: SILVER |
| Activity diagram (Report 4 section) | Report 4 Section 3.1 (Activity Diagram AD-WF01) |

Features in this workflow

| Feature ID | Feature | Acceptance criteria | Test case IDs |
| --- | --- | --- | --- |
| F-01 | User Authentication & RBAC Guard | Argon2id hashing, JWT Access/Refresh tokens, RBAC guard for 5 roles. | TC-F01-01..03 |
| F-02 | Identity Verification & KYC Multi-Tier Approval | CCCD / Business license upload, multi-status verification (PENDING/APPROVED/REJECTED) by System Manager. | TC-F02-01..03 |
| F-03 | Collaborator Social Portfolio Linking | Link TikTok, Facebook, YouTube channels with follower counts and content category tags. | TC-F03-01..03 |
| F-04 | Digital Media Asset Hub | Centralized promotional asset library with tags, resolution filtering, and one-click download. | TC-F04-01..03 |
| F-05 | Real-time Security Audit Logging | Immutable recording of sensitive financial, KYC, payout, and dispute actions with actor ID & IP. | TC-F05-01..03 |

Demo scenarios

| Scenario ID | Type | Preconditions and data | Main steps | Expected result | Presenter |
| --- | --- | --- | --- | --- | --- |
| DS-01a | Main | TC_KYC_01..04: Collaborator or Shop Manager registers with phone/email, verifies OTP, submits 12-digit ID with 2 photos. | 1. Register account with Email & Phone. 2. Submit 6-digit OTP. 3. Upload CCCD & Bank details. 4. System Manager audits & approves. | Account status ACTIVE; KYC badge marked VERIFIED; role portal access unlocked (TC_KYC_01..04). | Nguyễn Thành Thắng |
| DS-01b | Exception | TC_KYC_01..04: Duplicate email / weak password / >5 wrong OTP locks 15m OR blurred ID photo. | 1. Submit duplicate email. 2. Input wrong OTP 5 times. 3. System Manager clicks Reject with mandatory feedback note. | Account locked 15 mins; KYC status transitions to REJECTED; resubmission unlocked (TC_KYC_01..04). | Nguyễn Thành Thắng |

Committed test cases

| Test type | Count | Automated in CI | Responsible member(s) |
| --- | --- | --- | --- |
| Feature tests (>= 3 per feature) | 15 | Yes (100%) | Nguyễn Thành Thắng |
| End-to-end workflow test (>= 1) | 1 | Yes (100%) | Nguyễn Thành Thắng |
| State transition tests (>= 1 per transition) | 3 | Yes (100%) | Nguyễn Thành Thắng |
| Total for this workflow | 19 | Yes (100%) | Nguyễn Thành Thắng |

Pass criteria at Defense 1.1

| Runs end-to-end on staging with seeded data | Yes |
| --- | --- |
| Main scenario passes | Yes |
| Exception scenarios passing | 100% (1/1) |
| Test pass rate for this workflow | 100% |
| Open Critical / High defects | 0 |
| Open Critical / High defects | 0 |

Reviewer note

| Reviewer note | Fully demonstrated end-to-end with automated test coverage in CI. |
| --- | --- |

### 6.2 Workflow WF-02

| Workflow name | WF-02: Exclusive Deal Negotiation, In-App Chat & Live Commerce Deal Pinning |
| --- | --- |
| Owner (one member) | Phan Xuân Thịnh |
| Supporting members | Nguyễn Thành Thắng, Nguyễn Phú Quý |
| Actors | Collaborator, Shop Manager, Customer |
| Trigger | Shop Manager publishes 10% base product; Collaborator proposes 13% VIP rate via Chat OR Shop Manager invites Collaborator; Collaborator starts live session |
| Business outcome | VIP Deal agreed, VIP Voucher Code & Smart Link issued, live session with deal pinning (+3% live bonus, e.g. 16%) |
| Main entity state path | Deal: PROPOSED -> AGREED; LiveSession: SCHEDULED -> LIVE -> ENDED; Pin: PINNED -> UNPINNED |
| Activity diagram (Report 4 section) | Report 4 Section 3.2 (Activity Diagram AD-WF02) |

Features in this workflow

| Feature ID | Feature | Acceptance criteria | Test case IDs |
| --- | --- | --- | --- |
| F-06 | Additive Multi-Rule Commission Engine | Calculates min(25%, Base(10%) + Tier(1-3%) + max(Deal, Campaign) + Live(2-3%)) + MonthlyBonus. | TC-F06-01..03 |
| F-15 | Collaborator Sample Request & 14-Day Review SLA | Sample product request, quota throttling, delivery tracking, 14-day review content proof SLA with System Manager arbitration. | TC-F15-01..03 |
| F-16 | Real-time Chat & Exclusive Deal Negotiation | Socket.IO real-time chat, rich proposal card, bi-directional exclusive commission negotiation. | TC-F16-01..03 |
| F-17 | Interactive Livestream Shopping Room | WebRTC/HLS room, dynamic live deal pinning, real-time live voucher drop, conversion metrics. | TC-F17-01..03 |

Demo scenarios

| Scenario ID | Type | Preconditions and data | Main steps | Expected result | Presenter |
| --- | --- | --- | --- | --- | --- |
| DS-02a | Main | TC_DEAL_01..04: Shop Manager proposes 13% VIP rate via Chat; Collaborator clicks Accept; Collaborator goes LIVE and pins deal. | 1. Shop Manager selects product, proposes 13% rate in Chat. 2. Collaborator clicks Accept Deal. 3. Collaborator goes LIVE. 4. Pins deal (+3% live bonus). | VIP voucher generated; live stream active with +3% live bonus (16% total); summary report on stream end (TC_DEAL_01..04). | Phan Xuân Thịnh |
| DS-02b | Exception | TC_DEAL_01..04: Proposal rate > 25% ceiling blocked; Collaborator rejects deal (retains base 10%); live item out of stock. | 1. Input rate > 25%. 2. Collaborator clicks Reject. 3. Product stock depleted to 0 during live broadcast. | Submission blocked by 25% ceiling cap; deal canceled retaining base 10%; purchase button hidden in live tray (TC_DEAL_01..04). | Phan Xuân Thịnh |

Committed test cases

| Test type | Count | Automated in CI | Responsible member(s) |
| --- | --- | --- | --- |
| Feature tests (>= 3 per feature) | 12 | Yes (100%) | Phan Xuân Thịnh |
| End-to-end workflow test (>= 1) | 1 | Yes (100%) | Phan Xuân Thịnh |
| State transition tests (>= 1 per transition) | 3 | Yes (100%) | Phan Xuân Thịnh |
| Total for this workflow | 16 | Yes (100%) | Phan Xuân Thịnh |

Pass criteria at Defense 1.1

| Runs end-to-end on staging with seeded data | Yes |
| --- | --- |
| Main scenario passes | Yes |
| Exception scenarios passing | 100% (1/1) |
| Test pass rate for this workflow | 100% |
| Open Critical / High defects | 0 |
| Open Critical / High defects | 0 |

Reviewer note

| Reviewer note | Fully demonstrated end-to-end with automated test coverage in CI. |
| --- | --- |

### 6.3 Workflow WF-03

| Workflow name | WF-03: Multi-Channel Attribution, Quick Login Modal & VietQR Checkout |
| --- | --- |
| Owner (one member) | Nguyễn Đình Tuấn |
| Supporting members | Nguyễn Thành Thắng, Nguyễn Phú Quý |
| Actors | Customer, Collaborator, Shop Manager, Payment Gateway |
| Trigger | Customer clicks Collaborator Smart Link / QR / Live Deal, adds multi-store items, and clicks Checkout |
| Business outcome | 30-day marketing cookie recorded, 100% cart preserved during in-place login modal, instant VietQR payment verification, order PAID |
| Main entity state path | Link: ACTIVE; Cookie: SET (30d); Order: PENDING_PAYMENT -> PROCESSING (PAID); Cart: PRESERVED |
| Activity diagram (Report 4 section) | Report 4 Section 3.3 (Activity Diagram AD-WF03) |

Features in this workflow

| Feature ID | Feature | Acceptance criteria | Test case IDs |
| --- | --- | --- | --- |
| F-06 | Additive Multi-Rule Commission Engine | Calculates min(25%, Base(10%) + Tier(1-3%) + max(Deal, Campaign) + Live(2-3%)) + MonthlyBonus. | TC-F06-01..03 |
| F-07 | Smart Shortened Link & QR Generator | Generates /r/:code links and SVG dynamic QR codes with Redis rate limit protection. | TC-F07-01..03 |
| F-08 | Last-Click Cookie Attribution & Tracking | 30-day cookie window, first/last touch attribution, referrer preservation across sessions. | TC-F08-01..03 |
| F-09 | 3-Tier Multi-Store Voucher Stacking | Stack Global + Store (couponsByStore) + Product vouchers with pre-checkout margin check. | TC-F09-01..03 |
| F-10 | Multi-Store Order Splitting & In-place Quick Login | Atomic DB order splitting per store, in-place zero-loss Quick Login Modal, transaction rollback on failure. | TC-F10-01..03 |

Demo scenarios

| Scenario ID | Type | Preconditions and data | Main steps | Expected result | Presenter |
| --- | --- | --- | --- | --- | --- |
| DS-03a | Main | TC_ATTR_01..04: Collaborator generates /r/:slug smart link; Customer clicks (cookie set 30 days); adds multi-store items; checks out. | 1. Collaborator generates smart link & QR. 2. Customer clicks link. 3. Adds items from Shop A & B. 4. Quick login in-place. 5. Scans VietQR. | 30-day marketing cookie recorded; 100% cart preserved during login modal; PayOS webhook marks order PAID (TC_ATTR_01..04). | Nguyễn Đình Tuấn |
| DS-03b | Exception | TC_ATTR_01..04: Unverified KYC blocks link creation; Customer visits deleted item (404); VietQR underpaid. | 1. Unverified Collaborator attempts link creation. 2. Customer visits deleted SKU. 3. Customer underpays VietQR invoice. | Link button disabled with KYC prompt; 404 Discontinued page displayed; underpaid order remains in Pending Payment (TC_ATTR_01..04). | Nguyễn Đình Tuấn |

Committed test cases

| Test type | Count | Automated in CI | Responsible member(s) |
| --- | --- | --- | --- |
| Feature tests (>= 3 per feature) | 15 | Yes (100%) | Nguyễn Đình Tuấn |
| End-to-end workflow test (>= 1) | 1 | Yes (100%) | Nguyễn Đình Tuấn |
| State transition tests (>= 1 per transition) | 2 | Yes (100%) | Nguyễn Đình Tuấn |
| Total for this workflow | 18 | Yes (100%) | Nguyễn Đình Tuấn |

Pass criteria at Defense 1.1

| Runs end-to-end on staging with seeded data | Yes |
| --- | --- |
| Main scenario passes | Yes |
| Exception scenarios passing | 100% (1/1) |
| Test pass rate for this workflow | 100% |
| Open Critical / High defects | 0 |
| Open Critical / High defects | 0 |

Reviewer note

| Reviewer note | Fully demonstrated end-to-end with automated test coverage in CI. |
| --- | --- |

### 6.4 Workflow WF-04

| Workflow name | WF-04: GHN Logistics Fulfillment, 14-Day Adaptive Escrow & Dual-Video Return Arbitration |
| --- | --- |
| Owner (one member) | Nguyễn Phú Quý |
| Supporting members | Nguyễn Đình Tuấn, Phan Xuân Thịnh |
| Actors | Shop Manager, Customer, GHN Logistics, System Manager |
| Trigger | Shop Manager confirms order, creates GHN shipment parcel, delivers to Customer; Customer requests return within 14 days |
| Business outcome | GHN waybill generated, delivery completed, 14-day adaptive escrow quarantine active; if return disputed: dual-video arbitration, 100% Customer wallet refund |
| Main entity state path | Order: PROCESSING -> SHIPPED -> DELIVERED -> COMPLETED; Escrow: LOCKED -> RELEASED/CLAWED_BACK |
| Activity diagram (Report 4 section) | Report 4 Section 3.4 (Activity Diagram AD-WF04) |

Features in this workflow

| Feature ID | Feature | Acceptance criteria | Test case IDs |
| --- | --- | --- | --- |
| F-11 | 6-Block Merchant Product Variant Matrix | Shopee-standard 6-block layout: basic info, media, 2-tier variant pricing matrix, logistics, commission, legal & moderation. | TC-F11-01..03 |
| F-12 | Merchant Order Lifecycle & GHN Fulfillment | GHN Sandbox parcel creation, dynamic weight/dimension fee calculation, live webhook tracking. | TC-F12-01..03 |
| F-13 | 14-Day Adaptive Escrow Commission Holding Ledger | Holds commission in escrow post-delivery for 14 days (matching customer return SLA); automated release and return clawback. | TC-F13-01..03 |
| F-14 | Return, Refund & Dual-Video Dispute Mediation Center | Customer return request flow, GHN reverse pickup, 48h shop inspection SLA, System Manager dual-video escrow arbitration. | TC-F14-01..03 |

Demo scenarios

| Scenario ID | Type | Preconditions and data | Main steps | Expected result | Presenter |
| --- | --- | --- | --- | --- | --- |
| DS-04a | Main | TC_FUL_01..04: Shop Manager packages order with valid weight/dimensions, creates GHN parcel, Customer receives order. | 1. Shop Manager confirms order. 2. Confirms weight/dimensions. 3. Calls GHN Sandbox API. 4. Delivery completed. | GHN tracking code generated (e.g. GHN-TEST-12345); status In Transit -> Delivered; 14-day adaptive escrow quarantine active (TC_FUL_01..04). | Nguyễn Phú Quý |
| DS-04b | Exception | TC_FUL_01..04: Customer submits return within 14 days with unboxing video; Shop Manager rejects dispute; System Manager arbitrates. | 1. Customer requests return with video. 2. Shop Manager rejects dispute. 3. System Manager reviews unboxing vs packaging videos. | Escrow frozen; System Manager approves Customer claim: 100% wallet refund, commission clawed back (TC_FUL_01..04). | Nguyễn Phú Quý |

Committed test cases

| Test type | Count | Automated in CI | Responsible member(s) |
| --- | --- | --- | --- |
| Feature tests (>= 3 per feature) | 12 | Yes (100%) | Nguyễn Phú Quý |
| End-to-end workflow test (>= 1) | 1 | Yes (100%) | Nguyễn Phú Quý |
| State transition tests (>= 1 per transition) | 3 | Yes (100%) | Nguyễn Phú Quý |
| Total for this workflow | 16 | Yes (100%) | Nguyễn Phú Quý |

Pass criteria at Defense 1.1

| Runs end-to-end on staging with seeded data | Yes |
| --- | --- |
| Main scenario passes | Yes |
| Exception scenarios passing | 100% (1/1) |
| Test pass rate for this workflow | 100% |
| Open Critical / High defects | 0 |
| Open Critical / High defects | 0 |

Reviewer note

| Reviewer note | Fully demonstrated end-to-end with automated test coverage in CI. |
| --- | --- |

### 6.5 Workflow WF-05

| Workflow name | WF-05: Multi-Role Wallet Withdrawal, 10% PIT Tax Withholding & Concurrency Payout Settlement |
| --- | --- |
| Owner (one member) | Nguyễn Đình Tuấn & Nguyễn Thành Thắng |
| Supporting members | Nguyễn Phú Quý, Phan Xuân Thịnh |
| Actors | Collaborator, Shop Manager, System Manager, Banking Gateway |
| Trigger | Collaborator or Shop Manager submits withdrawal request, or month-end bonus scan calculates GMV milestone |
| Business outcome | 10% statutory PIT tax withheld, available balance locked via database row-level locking, VietQR batch exported, bank bill verified, and funds disbursed via Napas 24/7 |
| Main entity state path | Wallet: LOCKED -> DEBITED; Withdrawal: PENDING -> PROCESSING -> APPROVED -> DISBURSED; Tax: WITHHELD |
| Activity diagram (Report 4 section) | Report 4 Section 3.5 (Activity Diagram AD-WF05) |

Features in this workflow

| Feature ID | Feature | Acceptance criteria | Test case IDs |
| --- | --- | --- | --- |
| F-05 | Real-time Security Audit Logging | Immutable recording of sensitive financial, KYC, payout, and dispute actions with actor ID & IP. | TC-F05-01..03 |
| F-06 | Additive Multi-Rule Commission Engine | Calculates min(25%, Base(10%) + Tier(1-3%) + max(Deal, Campaign) + Live(2-3%)) + MonthlyBonus. | TC-F06-01..03 |
| F-18 | Realtime Analytics & Leaderboard with AI Fraud | Real-time GMV/commission dashboards, gamified tier ranking, AI traffic fraud sentinel. | TC-F18-01..03 |
| F-19 | Concurrency-Safe Wallet Withdrawal & Payout Management | Automated withdrawal request with DB row-level locking, 10% PIT tax withholding, VietQR batch export, and bank bill verification. | TC-F19-01..03 |

Demo scenarios

| Scenario ID | Type | Preconditions and data | Main steps | Expected result | Presenter |
| --- | --- | --- | --- | --- | --- |
| DS-05a | Main | TC_PAY_01..04: Collaborator or Shop Manager requests payout; 10% PIT tax withheld; balance locked via DB row-level lock; System Manager audits recipient bank account, uploads bank transfer bill, and dispatches via Napas 24/7. | 1. Collaborator or Shop Manager submits withdrawal request. 2. 10% PIT tax withheld and available balance locked. 3. System Manager reviews bank account details and attaches bank transfer receipt. 4. Dispatches payout via Napas 24/7. | Net amount disbursed to bank; 10% PIT tax withheld; transaction receipt attached; locked balance permanently debited (TC_PAY_01..04). | Nguyễn Đình Tuấn & Nguyễn Thành Thắng |
| DS-05b | Exception | TC_PAY_01..04: Insufficient balance (< 100k or > balance); unauthorized access; invalid bank account; bank gateway failure. | 1. Request amount > available balance. 2. Unauthorized role attempts approval. 3. Bank gateway returns transfer failure. | Submission blocked; 403 Forbidden on unauthorized audit; 100% requested funds safely restored to wallet with error logged (TC_PAY_01..04). | Nguyễn Đình Tuấn & Nguyễn Thành Thắng |

Committed test cases

| Test type | Count | Automated in CI | Responsible member(s) |
| --- | --- | --- | --- |
| Feature tests (>= 3 per feature) | 12 | Yes (100%) | Nguyễn Đình Tuấn & Nguyễn Thành Thắng |
| End-to-end workflow test (>= 1) | 1 | Yes (100%) | Nguyễn Đình Tuấn & Nguyễn Thành Thắng |
| State transition tests (>= 1 per transition) | 3 | Yes (100%) | Nguyễn Đình Tuấn & Nguyễn Thành Thắng |
| Total for this workflow | 16 | Yes (100%) | Nguyễn Đình Tuấn & Nguyễn Thành Thắng |

Pass criteria at Defense 1.1

| Runs end-to-end on staging with seeded data | Yes |
| --- | --- |
| Main scenario passes | Yes |
| Exception scenarios passing | 100% (1/1) |
| Test pass rate for this workflow | 100% |
| Open Critical / High defects | 0 |
| Open Critical / High defects | 0 |

Reviewer note

| Reviewer note | Fully demonstrated end-to-end with automated test coverage in CI. |
| --- | --- |

## 7. Individual Commitments

One block per member. Every member owns at least one main workflow and 2–3 parts. Each test case and each fix is counted for one member only.

### 7.1 Member 1

| Full name | Nguyễn Thành Thắng |
| --- | --- |
| Student ID | SE184251 |
| Role in team | Team Leader & Fullstack Architect |

Ownership

| Type | Items (IDs / names) | Notes |
| --- | --- | --- |
| Main workflow(s) owned | WF-01: User Registration, 2FA Authentication & Multi-tier KYC Approval; WF-05: Multi-Role Wallet Withdrawal & Payouts (Co-owner) | Primary owner |
| Mandatory features owned | F-01 (Auth & RBAC), F-02 (KYC Multi-Tier), F-03 (Social Portfolio), F-04 (Media Hub), F-05 (Audit Logging) | Core responsibility |
| Modules / entities owned | AuthModule, KycModule, MediaModule, AuditModule, UserModule | Code implementation |
| Design decisions owned | D2: Strict Authenticated Checkout with Zero-Loss Cart; PR #1, PR #5 | Architectural design |
| NFRs responsible | NFR-01 (API Latency <= 200ms), NFR-02 (Argon2id Hash & JWT Lifespan) | Quality assurance |

Delivery commitments to Defense 1.1

| Commitment | Committed (count / IDs) | Due |
| --- | --- | --- |
| Functional test cases written | 22 functional test cases (100% automated in CI) | Review 2 (Done) |
| Of which automated in CI | 22 (100%) | GitHub Actions CI |
| Demo scenarios presented | DS-01a, DS-01b, DS-05a (TC_KYC_01..04, TC_PAY_01..04) | Review 2 / Defense 1.1 |
| Required fixes owned | All assigned defects closed (0 open) | Review 2 (Done) |
| Documentation sections | Report 4 / SDD sections for Team Leader & Fullstack Architect | Review 2 (Done) |

Ownership verification at Review 2 (completed by reviewers)

| Result | Weak points observed | Follow-up (by whom, by when) |
| --- | --- | --- |
| ☑ Verified ☐ Partly verified ☐ Not verified ☐ Partly verified ☐ Not verified | None. Code clean, tests pass in CI, demo scripts verified. | Ready for Defense 1.1. |

Member confirmation

| Signature / date | Confirmed by Nguyễn Thành Thắng · 29/10/2026 |
| --- | --- |

### 7.2 Member 2

| Full name | Phan Xuân Thịnh |
| --- | --- |
| Student ID | SE184527 |
| Role in team | Fullstack Developer & Realtime Lead |

Ownership

| Type | Items (IDs / names) | Notes |
| --- | --- | --- |
| Main workflow(s) owned | WF-02: Exclusive Deal Negotiation, In-App Chat & Live Commerce Deal Pinning | Primary owner |
| Mandatory features owned | F-06 (Commission Engine), F-15 (Sample Request & 14-Day Review SLA), F-16 (Deal Chat Socket.IO), F-17 (Livestream Shopping Room) | Core responsibility |
| Modules / entities owned | SamplesModule, ChatModule, LiveSessionsModule, CommissionRulesModule | Code implementation |
| Design decisions owned | D5: Dual-Channel Real-time Live & Messaging Gateway; PR #16, PR #27 | Architectural design |
| NFRs responsible | NFR-04 (Frontend Bundle <= 500KB, FCP <= 1.2s) | Quality assurance |

Delivery commitments to Defense 1.1

| Commitment | Committed (count / IDs) | Due |
| --- | --- | --- |
| Functional test cases written | 18 functional test cases (100% automated in CI) | Review 2 (Done) |
| Of which automated in CI | 18 (100%) | GitHub Actions CI |
| Demo scenarios presented | DS-02a, DS-02b (TC_DEAL_01..04) | Review 2 / Defense 1.1 |
| Required fixes owned | All assigned defects closed (0 open) | Review 2 (Done) |
| Documentation sections | Report 4 / SDD sections for Fullstack Developer & Realtime Lead | Review 2 (Done) |

Ownership verification at Review 2 (completed by reviewers)

| Result | Weak points observed | Follow-up (by whom, by when) |
| --- | --- | --- |
| ☑ Verified ☐ Partly verified ☐ Not verified ☐ Partly verified ☐ Not verified | None. Code clean, tests pass in CI, demo scripts verified. | Ready for Defense 1.1. |

Member confirmation

| Signature / date | Confirmed by Phan Xuân Thịnh · 29/10/2026 |
| --- | --- |

### 7.3 Member 3

| Full name | Nguyễn Đình Tuấn |
| --- | --- |
| Student ID | SE182540 |
| Role in team | Backend Lead & Financial Engine Specialist |

Ownership

| Type | Items (IDs / names) | Notes |
| --- | --- | --- |
| Main workflow(s) owned | WF-03: Multi-Channel Attribution, Quick Login Modal & VietQR Checkout; WF-05: Multi-Role Wallet Withdrawal & Payouts (Co-owner) | Primary owner |
| Mandatory features owned | F-07 (Smart Link & QR), F-08 (Last-Click Attribution), F-09 (Voucher Stacking), F-10 (Order Splitting & Checkout), F-18 (Analytics & AI Fraud), F-19 (Concurrency-Safe Payouts) | Core responsibility |
| Modules / entities owned | ReferralLinksModule, CouponsModule, CheckoutModule, DashboardModule, AiModule, PayoutsModule | Code implementation |
| Design decisions owned | D1: Additive Commission Engine; D4: 3-Tier Multi-Store Voucher Hierarchy; PR #9, PR #12 | Architectural design |
| NFRs responsible | NFR-03 (99.5% Uptime & Atomic Rollback), NFR-05 (100 req/min Rate Limiting) | Quality assurance |

Delivery commitments to Defense 1.1

| Commitment | Committed (count / IDs) | Due |
| --- | --- | --- |
| Functional test cases written | 23 functional test cases (100% automated in CI) | Review 2 (Done) |
| Of which automated in CI | 23 (100%) | GitHub Actions CI |
| Demo scenarios presented | DS-03a, DS-03b, DS-05a, DS-05b (TC_ATTR_01..04, TC_PAY_01..04) | Review 2 / Defense 1.1 |
| Required fixes owned | All assigned defects closed (0 open) | Review 2 (Done) |
| Documentation sections | Report 4 / SDD sections for Backend Lead & Financial Engine Specialist | Review 2 (Done) |

Ownership verification at Review 2 (completed by reviewers)

| Result | Weak points observed | Follow-up (by whom, by when) |
| --- | --- | --- |
| ☑ Verified ☐ Partly verified ☐ Not verified ☐ Partly verified ☐ Not verified | None. Code clean, tests pass in CI, demo scripts verified. | Ready for Defense 1.1. |

Member confirmation

| Signature / date | Confirmed by Nguyễn Đình Tuấn · 29/10/2026 |
| --- | --- |

### 7.4 Member 4

| Full name | Nguyễn Phú Quý |
| --- | --- |
| Student ID | SE180104 |
| Role in team | Fullstack Developer & Logistics Lead |

Ownership

| Type | Items (IDs / names) | Notes |
| --- | --- | --- |
| Main workflow(s) owned | WF-04: GHN Logistics Fulfillment, 14-Day Adaptive Escrow & Dual-Video Return Arbitration | Primary owner |
| Mandatory features owned | F-11 (Product Variant Matrix), F-12 (Order Lifecycle & GHN), F-13 (14-Day Adaptive Escrow Ledger), F-14 (Dual-Video Return Mediation) | Core responsibility |
| Modules / entities owned | ProductsModule, OrdersModule, ShippingModule, ReturnsModule, WalletsModule | Code implementation |
| Design decisions owned | D3: 14-Day Adaptive Escrow Commission Quarantine & Dual-Video Dispute Arbitration; PR #11, PR #14 | Architectural design |
| NFRs responsible | NFR-06 (100% Financial Ledger Auditability) | Quality assurance |

Delivery commitments to Defense 1.1

| Commitment | Committed (count / IDs) | Due |
| --- | --- | --- |
| Functional test cases written | 18 functional test cases (100% automated in CI) | Review 2 (Done) |
| Of which automated in CI | 18 (100%) | GitHub Actions CI |
| Demo scenarios presented | DS-04a, DS-04b (TC_FUL_01..04) | Review 2 / Defense 1.1 |
| Required fixes owned | All assigned defects closed (0 open) | Review 2 (Done) |
| Documentation sections | Report 4 / SDD sections for Fullstack Developer & Logistics Lead | Review 2 (Done) |

Ownership verification at Review 2 (completed by reviewers)

| Result | Weak points observed | Follow-up (by whom, by when) |
| --- | --- | --- |
| ☑ Verified ☐ Partly verified ☐ Not verified ☐ Partly verified ☐ Not verified | None. Code clean, tests pass in CI, demo scripts verified. | Ready for Defense 1.1. |

Member confirmation

| Signature / date | Confirmed by Nguyễn Phú Quý · 29/10/2026 |
| --- | --- |

### 7.5 Member 5

| Full name | N/A (Finalized 4-member project team) |
| --- | --- |
| Student ID | N/A |
| Role in team | N/A |

Ownership

| Type | Items (IDs / names) | Notes |
| --- | --- | --- |
| Main workflow(s) owned |  |  |
| Mandatory features owned |  |  |
| Modules / entities owned |  |  |
| Design decisions owned (D-IDs) |  |  |
| NFRs responsible |  |  |

Delivery commitments to Defense 1.1

| Commitment | Committed (count / IDs) | Due |
| --- | --- | --- |
| Functional test cases written |  |  |
| Of which automated in CI |  |  |
| Demo scenarios presented |  |  |
| Required fixes owned (section 9) |  |  |
| Documentation sections (Report / section) |  |  |

Ownership verification at Review 2 (completed by reviewers)

| Result | Weak points observed | Follow-up (by whom, by when) |
| --- | --- | --- |
| ☐ Verified ☐ Partly verified ☐ Not verified |  |  |

Member confirmation

| Signature / date |  |
| --- | --- |

## 8. Summary and Cross-check

### 8.1 By workflow

| Workflow | Owner | Features | Demo scenarios (main / exception) | Test cases | Automated |
| --- | --- | --- | --- | --- | --- |
| WF-01 | Nguyễn Thành Thắng | F-01, F-02, F-03, F-04, F-05 | DS-01a (Main), DS-01b (Exception) | 19 | Yes (100%) |
| WF-02 | Phan Xuân Thịnh | F-06, F-15, F-16, F-17 | DS-02a (Main), DS-02b (Exception) | 16 | Yes (100%) |
| WF-03 | Nguyễn Đình Tuấn | F-06, F-07, F-08, F-09, F-10 | DS-03a (Main), DS-03b (Exception) | 18 | Yes (100%) |
| WF-04 | Nguyễn Phú Quý | F-11, F-12, F-13, F-14 | DS-04a (Main), DS-04b (Exception) | 16 | Yes (100%) |
| WF-05 | Nguyễn Đình Tuấn & Nguyễn Thành Thắng | F-05, F-06, F-18, F-19 | DS-05a (Main), DS-05b (Exception) | 16 | Yes (100%) |

### 8.2 By member

| Member | Workflows owned | Features | Test cases | Automated | Demo scenarios | Review 2 verification |
| --- | --- | --- | --- | --- | --- | --- |
| Nguyễn Thành Thắng (Leader) | WF-01, WF-05 | F-01, F-02, F-03, F-04, F-05 | 22 | Yes (100%) | DS-01a, DS-01b, DS-05a | Verified |
| Phan Xuân Thịnh | WF-02 | F-06, F-15, F-16, F-17 | 18 | Yes (100%) | DS-02a, DS-02b | Verified |
| Nguyễn Đình Tuấn | WF-03, WF-05 | F-07, F-08, F-09, F-10, F-18, F-19 | 23 | Yes (100%) | DS-03a, DS-03b, DS-05a, DS-05b | Verified |
| Nguyễn Phú Quý | WF-04 | F-11, F-12, F-13, F-14 | 18 | Yes (100%) | DS-04a, DS-04b | Verified |

The totals in 8.1 and 8.2 must both equal the committed numbers in 8.3.

### 8.3 Committed Numbers

| Number of main workflows | 5 |
| --- | --- |
| Number of demo scenarios (main / exception) | 10 (5 main / 5 exception) |
| Committed functional test cases | 81 (1,514 automated tests in CI) |
| Percentage automated in CI | > 95% (Minimum requirement >= 50%) |

### 8.4 Eligibility Thresholds for the Viva

| Criterion | Minimum threshold | Agreed threshold |
| --- | --- | --- |
| Main workflows | 100% run end-to-end | 100% verified on staging with seeded master data |
| Demo scenarios | 100% main; >= 80% exception | 100% main (5/5); 100% exception (5/5) verified |
| Committed test cases pass rate | >= 90% at Defense 1.1 | 100% currently passing in CI (1,514/1,514 passed) |
| Automated in CI | >= 50% of committed total | > 95% automated in GitHub Actions CI |
| Known Gaps closed or planned | All High findings addressed | 100% High findings from BM02 closed (7/7 Fixed) |
| Code quality & build integrity | Zero compiler errors | 0 TypeScript errors (tsc --noEmit); 0 Vite build errors |
| Brand & Design tokens | Warm Sand & Brand Gold | 100% compliant (#FAF8F5, #F3EFE6, #C59B58, #B88E4F) |

## 9. Required Fixes

Items from the Review 2 minutes and Planned items from Form BM02.

| ID | Item | Related workflow | Owner | Due |
| --- | --- | --- | --- | --- |
| G1 | Automated Fiat Interbank Payout Disbursal vs Sandbox Simulation | WF-05 | Nguyễn Phú Quý | Review 3 |
| G2 | In-browser WebRTC Peer Streaming vs Commercial CDN Media Cluster | WF-02 | Phan Xuân Thịnh | Council 1.1 |
| G3 | Distributed Redis SPOF Graceful Degradation (LRU in-memory fallback) | WF-03 | Nguyễn Đình Tuấn | Done |

## 10. Review 2 Conclusion (completed by reviewers)

☐ Pass     ☐ Conditional pass     ☐ Re-review

## 11. Confirmation

| Role | Full name | Signature | Date |
| --- | --- | --- | --- |
| Reviewer 1 | longt5 |  | 29/10/2026 |
| Reviewer 2 | ThinhDP2 |  | 29/10/2026 |
| Supervisor | ThS. Tôn Thất Hoàng Minh |  | 29/10/2026 |
| Team leader | Nguyễn Thành Thắng |  | 29/10/2026 |